## Bike Committee Minutes

## Associated Students

Wed, 10/3/18, Nati Conference Room

CALL TO ORDER (12:34pm by (Golay), minutes recorded by (Siedschlag)

- ATTENDANCE

| Name | Note: | Name | Note: |
| --- | --- | --- | --- |
| Annie Golay Chair | Present | (vacant) Outreach Coordinator |  |
| Jacky Tang Vice Chair | Present | Jason McDaniel Project Coordinator | Present |
| (vacant) Administrative Coordinator |  | Sarah Siedschlag Advisor | Present |
| Maddie AS Bike Shop Representative | Present | Ethan CSO | Present |

MOTION/SECOND: Annie/Jacky

Motion language: Motion to approve the attendance

ACTION: 3-0-0

Additional approval required: YES (Senate)

- PUBLIC FORUM

- (speaker name, organization)

- (comment, question & answer 1)

- (comment, question & answer 2)

- (speaker name, organization)

- (comment, question & answer 1)

- (comment, question & answer 2)

- COMMITTEE BUSINESS

- Additions to the Agenda

- Bike Pumps

- Bike Abatement

- Approval of Agenda

MOTION/SECOND: Annie/Jason

Motion language: Motion to approve agenda

ACTION: 3-0-0

Additional approval required: YES (Senate)

- INDIVIDUAL REPORTS

  - Chair

- Ridearound with VC Admin Services Garry Macphearson rescheduled for Thursday, October 18 from 4pm-5pm, meet at flagpole outside of Cheadle

- Henley Hall Community Meeting

    - Institute for Energy Efficiency

    - Adding additional classroom space adjacent to Campbell Hall

    - October 15 Bike Path closed to October 28th, rerouted to walking S of Campbell

    - Will bring in 140 feet of additional racks for Cheadle corridor

    - Temporary bike parking at Cheadle Corridor in next few days

  - Vice Chair

  - Project Coordinator

  - Advisor

- Bike pumps

  - Work order submitted for the bike pumps, Sarah will follow up

  - Listed on the recent update for the budget for Bike Comm

  - Pumps are breaking down in outside ocean climate, FM is supposed to be building more durable models

  - Work order submitted July 16 and was supposed to be completed in August

- PROJECT UPDATES

  - Bren Hall Lot

- Have approved $131,227.04, will be constructed in front of building

- Construction approved by Chancellor

- Sump pump must be repaired first, have not been able to get contractor out to work on this issue

- (comment 2, include speaker)

  - SRB Lot and Bike Path

- Will be major Capital Project, needs to come before Campus Planning but VC Klawuun has delayed, believe approved by SRB governance board

- May be broken into pieces so bike project can be done separately

  - Summer Construction

- Seal and restripe from Bren Bike Circle to Library

- New signage to yield between Broida and Geology

- Added striping to Psychology circle w/ yield and lane split

- Reracked Library S parking lot

- Did not get to: seal and restripe by athletic field, will be addressed at winter break

- Did not get to: pothole near Theater and Dance, roots behind Chemistry

  - New lecture hall currently planned for SE of Library, 2000+ seats

  - IV Theater Bike Lot

- Facilities is redoing lot pavement, good opportunity to upgrade

- Committee could opt to upgrade racks, add to current 350 paper clips, new total of 515 peak racks, estimate $40-45k

- DISCUSSION

  - Recruitment

- Administrative Coordinator and Outreach Coordinator

- Ends Tuesday, October 9 at 5pm

- Check Facebook or email Annie for application

- Bike Comm could nominate someone to Classroom building, approved by Brooke

  - Bike Comm Retreat

- Saturday, October 9 at 12pm in the Bike Comm Office

- Pizza

  - Pardall Carnival

- Tabling?

- Maybe?

- Saturday October 13, 12pm-4pm

  - Ridearound Location

- Border with IV (Ocean Road)--Madrid through DP

- Where the bike path passes the road at PSS, clear signage needed to make pedestrians know they are passing a bike path

- Roundabout at San Clemente going towards the Rec Cen (Stadium Road--Roadway improvement--talk to Administrative Services)

- Bike path near SAASB parallel to Ocean Road

  - Collaboration with HRB

- October 11 in North Hall 1105 from 6:30pm-7:30pm

- Give out water bottles, stickers, and bike maps

- Build-a-bike activity out of toothpicks and marshmallows? and talk about POC in general

- Bike Comm talks about fun facts about biking at UCSB and the positive environmental impact of biking

  - Bike Light Giveaway Planning

- Tentative date: Thursday, November 15 from 5pm-7pm at the Pardall Center

  - Need to book room

7. BIke Abatement (CSOs)

- Targeting South Hall, Bus Loop, HSSB, started on South Hall

- At Campbell, mostly focused on safety issues (rails, walkways) due to lack of space,

8. Bike Shop & Committee

- Potential collaboration, regular seat

9. Bike Share + Scooters

- Bird scooters are on campus, Transportation has asked Bird to geofence campus as a banned parking/riding off roads on apps and Bird has agreed but has not done so

- Ethan: not impounding scooters because they don’t have space to keep them stored

- UC Riverside has impounded 200 and Bird keeps adding more

- Tuesday, 11am-12pm meeting about scooter share Cheadle 4125

- Bike Share: HOPR selected, on campus now and more to be added at the end of this month and in January

- $1 per ride, $10/month, $60/year

- Campus lots have been marked, but some are being left in aisles because it still counts as marked location

9. CSO Bike Sale

- Scrappy bikes $10--just for registration

- $50 for nicer bikes

- Potentially schedule for the 20th of October; behind the police station; lot 29; run all day

- NEW BUSINESS

- Food for Fall Retreat

- (comment 1, include speaker)

- (comment 2, include speaker)

MOTION/SECOND: Annie/Jacky

Motion language: Motion to pass $50 for food for Bike Committee Retreat

ACTION: 3-0-0

Additional approval required: YES (Senate)

ADJOURNMENT AT 1:31pm