## Bike Committee Minutes

## Associated Students

Mon, 2019.06.3, Nati Conference Room

CALL TO ORDER at  4:02PM by, minutes recorded by Annie and Emily

- ATTENDANCE

| Name | Note: | Name | Note: |
| --- | --- | --- | --- |
| Annie Golay Chair | Present | (vacant) Outreach Coordinator |  |
| Jacky Tang Vice Chair | Present | Jason McDaniel Project Coordinator | Present |
| Emily Orr Administrative Coordinator | Present | Sarah Siedschlag Advisor | Present |
| Thomas Eckman Graduate Representative | Absent (not excused) |  |  |

MOTION/SECOND: Annie/Emily

Motion language: Motion to approve attendance

ACTION: Consent

Additional approval required: (Senate)

- COMMITTEE BUSINESS

- Approval of Minutes

MOTION/SECOND: Annie/Emily

Motion language: Motion to approve last week’s minutes

ACTION: Consent

Additional approval required: (Senate)

- Approval of Agenda

MOTION/SECOND: Annie/Emily

Motion language: Motion to approve agenda

ACTION: Consent

Additional approval required: (Senate)

- INDIVIDUAL REPORTS

  - Chair

- CSOs didn’t do abatement shift this weekend, won’t be a set Saturday 9-5 shift over the summer due to housing abatements

- sounds like they are doing their best to impound all of the ones they tagged

- We will get Kevin’s bike

- Thank you!!

  - Vice Chair

- Nothing to report

  - Administrative Coordinator

- Nothing to report

  - Project Coordinator

- Nothing to report

  - Outreach Coordinator

- NA

  - Advisor

- AS BCU Banquet tonight at 5:30 PM

  - No bike committee members are available to go :(

- PROJECT UPDATES

  - Bren Updates

- Bren Hall was bid over by about 15ish thousand

  - we either have to take things out or pay more money

  - light fixtures are super expensive

    - we should remove lights from the fixture

  - Dennis will sit down with Project Manager and carve money out

  - Priority Projects:

- Broida bike lot

  - 5/24 we reviewed 150k for the Broida bike lot

  - only doing the racks, no lot improvements

  - enough for 12,000-13,000 racks

  - time frame?

    - Dennis is meeting w peak racks on Wednesday and they’re gonna walk the lot and scope the project

      - Dennis also is gonna have them give an estimate to fix MCC landscape parking

      - but maybe we can do it

    - depends on their production capacity

    - manufacture in SLO

- DISCUSSION

  - Dennis Planning Announcement

- New classroom committee issues

- between Ocean Road and the other housing project, four firms have responded to provide us with a master circulation plan

  - focus in on the new classroom and its incoming classroom

  - Yay Master Circulation Plan!

  - Inform Caroline Watts of this--could we recommend a new bike path in the center of campus

  - Timeline--glacially slow

  - Master plan consultant set to start this summer

  - We need the AS President to speak up and advocate for student representation on the New Classroom Committee Issues

  - Give Sale Planning

- June 12th, 14th, and 15th (most important days)

  - June 12th (11am-4pm)

    - Annie

    - Emily

  - June 14th (11am-4pm)

    - Emily

    - Jacky

    - Jason

  - June 15th (11am-4pm)

    - Jacky

  - June 16th (1pm-4pm)

    - Emily

    - Annie

- Banner updates

  - Jamie brought the banner - yay!

  - take some flyers and put them up!

- met with Viviana

  - Rodney from parks has the key to the Marborg container, have to work with him to have access to it

  - making sure people won’t steal bikes

  - cleaning supplies to make bikes look nice

    - Annie will bring WD 40 and Emily will bring rags

  - maybe GIVE sale volunteers could help us - Viviana

    - we are writing our hours on butcher paper and they could add volunteer hours

- container is coming on morning of 12th

  - Rodney or construction workers will bring it in

  - Gaucho FYI Video

- no update

- *Annie will add the notes to the Bike Comm drive

  - Bike pumps

- Bike pump near Campbell Hall

- Needs $40 to buy a new head

  - Library Letter

- sent it last Friday - yay!

- have not heard back yet, but it’s only been one business day

- Good job Jacky and Sarah

- NEW BUSINESS

- Bike pumps

MOTION/SECOND: Annie/Emily

Motion language: Motion to approve $40 for a new bike pump head at Campbell Hall

ACTION: CONSENT

Additional approval required:

- Appointments for Next Year

MOTION/SECOND: Jacky/Jason

Motion language: Motion to approve Emily, Felix, and Sevanne as chair, Outreach Coordinator, and Administrative Coordinator  for bike committee

ACTION: CONSENT

Additional approval required:

ADJOURNMENT AT 4:39PM